WEEK 5

SYSTEM INTEGRATION AND PROTOTYPE PREPARATION

| Project Title | L-SIAMS — Local IoT-Based Multi-Layer Secured Attendance Monitoring System with RFID and Biometric Authentication |
| --- | --- |
| Alpha Version | v0.5.0-alpha (branch claude/week5-activity-r41f2a) |
| Repository | github.com/Chedisss/L-SIAMS |
| Group Leader | [Group Leader] |
| Members | [Member 2] · [Member 3] · [Member 4] · [Member 5] |
| Project Adviser | [Project Adviser] |
| Date Submitted | August 22, 2026 |

How this report was produced

Every result in Forms 2, 3 and 6 comes from an actual run, not from a reading of the source code. The Alpha Version was installed from a clean database on MariaDB 10.11 and PHP 8.4, seeded, and then exercised three ways: the 44-case concurrency and correctness suite, the full device API driven over HTTP with real HMAC-signed requests, and every administrator screen and report export fetched from the running server. Seven defects were found this way. All seven were corrected and re-verified; they are listed in Form 3 and summarised in Form 6.

Where a check failed, the form says so and says what was done about it. Nothing in this report is marked Pass on the strength of an inspection alone.

# ACTIVITY 1 · MODULE INTEGRATION PLANNING

## FORM 1 — MODULE INTEGRATION PLAN

All modules built in Weeks 3 and 4, their readiness, what each one depends on, and the order in which they were brought together.

| Module | Completion Status | Dependency | Integration Sequence |
| --- | --- | --- | --- |
| Database schema and migrations (60 tables, 13 triggers, 19 migrations) | Complete | None — the foundation | 1 · first |
| Core framework (router, PDO layer, crypto, view engine) | Complete | Database | 2 |
| Authentication and session control (bcrypt, roles, permissions, idle timeout) | Complete | Core, Database | 3 |
| Security middleware chain (13 middleware: headers, allowlist, rate limit, CSRF, device HMAC) | Complete | Authentication | 4 |
| Academic structure (departments, grade levels, sections, subjects, classrooms, schedules) | Complete | Authentication | 5 |
| Student and RFID card management | Complete | Academic structure | 6 |
| Teacher and fingerprint enrolment | Complete | Academic structure, Devices | 7 |
| IoT device registry and provisioning (API keys, claim tokens, key rotation) | Complete | Security middleware | 8 |
| Attendance engine (session open/close, tap resolution, status resolver, idempotency) | Complete | All of the above | 9 · the core |
| Device API (claim, time, heartbeat, status, sync, start/tap/end) | Complete | Attendance engine, Device registry | 10 |
| Realtime server (WebSocket, SSE and long-poll fallbacks, sequence replay) | Complete | Attendance engine | 11 |
| Reporting and export (15 report types; PDF, XLSX and CSV writers) | Complete | Attendance engine | 12 |
| Administrator and teacher web interfaces (56 views across 20 modules) | Complete | All services | 13 |
| Maintenance worker (auto-close, retention sweeps, alerts) | Complete | Attendance engine | 14 |
| ESP32 terminal firmware | In Progress | Device API | 15 · see note |

Note on the firmware. The terminal sketch compiles and drives the full tap and session flow against the server. The offline replay queue is implemented in the reference firmware but not yet in the shipping sketch, so the terminal is carried as In Progress. The server side of offline replay is complete and is tested — see Form 3, test 9.

### Integration Readiness Checklist

☑  Database Ready — 19 migrations apply cleanly to an empty database; 60 tables, 13 triggers verified present

☑  Authentication Ready — administrator and teacher sign-in verified against the running server

☑  Core Functionalities Ready — session open, tap in, tap out, session close all verified end to end

☑  User Interfaces Ready — all 20 administrator modules return HTTP 200 with live data

☑  Repository Updated — all Week 5 work committed to branch claude/week5-activity-r41f2a

Prepared by: [Group Leader]   ·   Group Leader

# ACTIVITY 2 · FULL SYSTEM INTEGRATION

## FORM 2 — SYSTEM INTEGRATION CHECKLIST

| Component | Status | Remarks |
| --- | --- | --- |
| User Interface Modules | Integrated | All 20 administrator modules and the teacher portal served HTTP 200 with live data. 56 views, 164 web routes. |
| Authentication Module | Integrated | Sign-in, CSRF, role separation, idle timeout and forced password change all exercised against the running server. |
| Database Module | Integrated | 19 migrations applied to an empty database; 60 tables and 13 triggers created. Application runs under least-privilege credentials. |
| Reporting Module | Integrated | All 15 report types generated in all 3 formats — 45 of 45 exports produced valid files. |
| Notification Module | Integrated | Dashboard alerts raised from live data (unassigned RFID cards, open security events). |
| IoT Device API | Integrated | Claim, time, heartbeat, status, sync, and the attendance start/tap/end path all driven over HTTP with real HMAC-signed requests. |
| Realtime Server | Integrated | WebSocket server reached from the browser; the status pill reports "Live". Sequence replay covered by the test suite. |

### Integration Verification

| Verification Item | Result | Evidence |
| --- | --- | --- |
| Data Flow Verified | Pass | A card tap on a terminal produced an attendance row carrying the correct student, section, subject, teacher and classroom snapshot, and appeared on the administrator screens. |
| Module Communication Verified | Pass | Device API → attendance engine → database → realtime server → browser, observed end to end in one session. |
| Database Transactions Verified | Pass | 50 simultaneous taps of one card produced exactly one attendance row. 4 tap requests carrying 3 distinct request ids produced exactly 3 rows. |
| User Access Verified | Pass | Administrator reached all 20 modules. Unauthenticated requests redirected to sign-in; device requests without a valid signature refused. |
| Security Controls Verified | Pass | Invalid HMAC → 401 SIGNATURE_INVALID. Stale timestamp → 401 TIMESTAMP_EXPIRED. Unknown card → 404 RFID_UNKNOWN. Key rotation required password re-confirmation. |
| Record Immutability Verified | Pass | All three layers tested: no service method, database triggers, and table privileges. Every attempt to alter or delete a log or attendance row was refused. |

### Environment the Alpha Version was verified on

| Component | Version / Configuration |
| --- | --- |
| PHP | 8.4.19 (CLI and built-in server), no Composer dependencies |
| Database | MariaDB 10.11.14, READ-COMMITTED, STRICT_TRANS_TABLES, utf8mb4 |
| Database privileges | lsiams_app holds SELECT and INSERT database-wide, with UPDATE and DELETE granted only per table |
| Realtime | WebSocket server on port 8443 |
| Terminal | DEMO-DEV-0001 provisioned with a real API key and HMAC secret, claimed with a single-use token |

### Required Evidence

☑  Integration Screenshots — 15 captures of the running system, committed under docs/week5/screenshots/

☑  Running System Screenshot — live attendance session ATT-2026-000102 with 18 students recorded

☑  Repository Commit Evidence — branch claude/week5-activity-r41f2a

# ACTIVITY 3 · PRELIMINARY FUNCTIONALITY CHECKING

## FORM 3 — PRELIMINARY FUNCTIONALITY TEST REPORT

| Functionality | Expected Result | Actual Result | Status |
| --- | --- | --- | --- |
| User Login | Valid credentials open a session; invalid ones are refused | Administrator signed in (HTTP 303 to dashboard). CSRF token required; a request without one was refused with HTTP 419. | Pass |
| Data Entry | A new student is stored and is retrievable | Student WK5-0001 registered, HTTP 201, student_id 331 returned. | Pass |
| Data Processing | A card tap is resolved into the correct attendance intent by the server | Tap resolved as TIME IN; a second tap 45 minutes later as TIME OUT with duration computed; a third refused as ALREADY_COMPLETE. | Pass |
| Data Retrieval | A stored record is found by search and shown in full | Student found by number; detail page showed name, number and guardian. 18-student roster listed with live status. | Pass |
| Report Generation | Reports build and export in every offered format | All 15 report types × 3 formats = 45 of 45 exports produced valid files (PDF up to 85 pages, valid XLSX workbooks, UTF-8 CSV). | Pass |
| Session Control | A session opens only on a verified teacher fingerprint | Session ATT-2026-000102 opened by fingerprint for Antonio Cruz, MATH-7, G7-RIZAL. A tap before any session opened was refused with SESSION_NOT_OPEN. | Pass |
| Concurrency Safety | Simultaneous taps of one card cannot double-record | 50 concurrent taps → exactly 1 attendance row, 49 logged as duplicates. | Pass |
| Idempotent Retry | A retried request must land exactly once | 4 tap requests carrying 3 request ids → exactly 3 rows; the retry returned the original response. | Pass |
| Offline Replay | A queued batch reconciles exactly once | 25 queued records accepted; replaying the same batch accepted nothing new and preserved the original timestamps. | Pass |
| Session Close | Absences and automatic time-outs are resolved on close | Roster of 30 fully accounted for: 3 present, 27 absent, 3 auto-stamped. Closing twice refused. | Pass |
| Performance | Tap processing stays well inside budget | p50 6.5 ms, p95 7.7 ms, max 18.1 ms; 148 taps/second sustained. Budget is 800 ms. | Pass |
| Security Controls | Forged or stale device requests are refused | Invalid signature → 401 SIGNATURE_INVALID. Timestamp outside ±30 s → 401 TIMESTAMP_EXPIRED. Unknown card → 404 RFID_UNKNOWN. | Pass |

Automated suite: 44 cases passed, 0 failed, in 1.5 s, across 11 groups (simultaneous sessions, duplicate race, cross-device race, section mismatch, time-in/time-out state machine, status resolver, session close, idempotency, offline queue, throughput, realtime sequencing).

### Issues Encountered

Seven defects were found during integration testing. All seven were corrected and re-verified.

| Issue | Severity | Corrective Action |
| --- | --- | --- |
| The doctor diagnostic command aborted on any correctly hardened deployment. It tried to CREATE the migrations table, but the deployment guide gives the application no DDL rights — so the one command an administrator runs when something is wrong was the one command that died. | High | Made doctor read-only as documented: it now reads the migration history and reports it as a diagnosis when unreadable, instead of trying to repair it. Verified clean under production privileges. |
| A terminal whose clock drifted past the ±30 s window had no way to recover. The documented cure, GET /api/device/time, sits behind that same check, so the terminal that needed it could never reach it. The middleware already attached the server clock to the rejection, but the 401 handler discarded it. | High | The 401 response now carries its context through, so the rejection itself tells the terminal the server time. Verified by driving a terminal 35 hours out of sync: it self-corrected from the rejection and completed the full tap flow. |
| On demo data no teacher could open a session on any terminal. The seeder wrote fingerprint templates but never bound them to a sensor, and verification reads that binding — so every demonstration would have failed at the first step. | High | The seeder now binds every teacher to every terminal, the state migration 018 describes. Rebuilt from empty: 35 bindings created, and the session-open flow verified. |
| The security log and the login history could be silently rewritten. Both had a delete trigger but no update trigger, so the "immutable three times over" guarantee held only for the audit log. Rewriting a security-log entry is the more useful of the two to an attacker, and it was the one left open. | Medium | Added migration 019 with the two missing BEFORE UPDATE triggers. Re-tested: all three logs now refuse modification at the database level while still accepting appends. |
| The deployment guide’s database hardening could not be applied as written. Its REVOKE statements fail with ERROR 1147, because neither MySQL nor MariaDB will revoke a table-level privilege that was granted database-wide — leaving an administrator believing a layer was in place when it was not. | Medium | Rewrote the guide to grant the narrow privilege instead of revoking the broad one, with a generator query and a verification step. Applied from a clean user and confirmed it takes effect. |
| The shipped schema file was several migrations behind. Anyone installing through phpMyAdmin rather than the migrations got a database with no fingerprint_slots table and none of the columns added by migrations 015 to 018. | Medium | Regenerated the schema dump: 58 → 60 tables, 11 → 13 triggers, now matching the migrations exactly. |
| The documented way to run one test group did not work. The README gave --group=, which the runner ignores; anyone following it silently ran the whole suite instead. | Low | Corrected the README to --only=, the flag the runner parses. Both forms tested to confirm the difference. |

### Tester Information

| Conducted By | [Group Leader] and project team |
| --- | --- |
| Date | August 22, 2026 |
| Method | Automated suite against a real database, plus HTTP-level exercise of the device API and every administrator screen on a running server |
| Result | 12 of 12 functionality areas Pass · 44 of 44 automated cases pass · 7 defects found, 7 fixed |

# ACTIVITY 4 · ALPHA VERSION VALIDATION

## FORM 4 — ALPHA VERSION READINESS CHECKLIST

### Functional Requirements

☑  Core Functionalities Implemented — session control, tap capture, status resolution, reporting

☑  User Authentication Functional — password sign-in for people, HMAC request signing for terminals

☑  Database Connectivity Functional — running under least-privilege credentials

☑  User Interfaces Functional — 20 administrator modules and the teacher portal

☑  Major Workflows Functional — open session, tap in, tap out, close session, generate report

### System Stability

☑  No Critical Errors Encountered — after the seven defects in Form 3 were fixed and re-verified

☑  Transactions Completed Successfully — 44 of 44 automated cases pass, including the concurrency races

☑  Data Saved Correctly — identity fields immutable; times and statuses correctable with a recorded reason

☑  Reports Generated Correctly — 45 of 45 exports produced valid, openable files

### Alpha Version Status

☑  Approved for Prototype Presentation

☐  Requires Additional Revision

### Remarks

The Alpha Version carries the complete attendance path end to end: a teacher opens a register with their fingerprint on a classroom terminal, students tap in and out, the server decides each tap’s meaning, the record is written once and cannot be re-attributed, and the result reaches both the administrator screens and fifteen kinds of report.

Integration testing was worth doing rather than assuming. Seven defects surfaced, three of them serious: the diagnostic command could not run on a correctly secured deployment, a terminal with a drifted clock had no way back, and on demo data no session could be opened at all — which would have stopped the Week 6 demonstration at its first step. All seven are fixed and re-verified.

One item is deliberately carried forward rather than claimed complete: the shipping terminal sketch does not yet implement the offline replay queue, although the server side does and is tested. This is listed in Form 6 as the first enhancement before Week 6.

# ACTIVITY 5 · PROTOTYPE PRESENTATION PREPARATION

## FORM 5 — PROTOTYPE PRESENTATION PREPARATION CHECKLIST

| Requirement | Completed |
| --- | --- |
| Project Overview Slides | ☑ Slides 1–3 |
| Problem Statement Slides | ☑ Slide 4 |
| Objectives Slides | ☑ Slide 5 |
| System Architecture Slides | ☑ Slides 6–7 |
| Database Design Slides | ☑ Slide 8 |
| System Features Slides | ☑ Slides 9–11 |
| Demonstration Script | ☑ Slides 12–13 + script |
| System Screenshots | ☑ 15 captures |
| Team Presentation Roles Assigned | ☑ see below |

Deliverables: docs/week5/L-SIAMS-Prototype-Presentation.pptx (17 slides), docs/week5/DEMONSTRATION-SCRIPT.md, and docs/week5/screenshots/ (15 images).

### Presentation Roles

| Member | Assigned Task |
| --- | --- |
| [Group Leader] | Opening, problem statement and objectives (slides 1–5); fields adviser questions |
| [Member 2] | System architecture and database design (slides 6–8) |
| [Member 3] | System features and the security model (slides 9–11) |
| [Member 4] | Live demonstration: opens the session by fingerprint and performs the taps (slides 12–13) |
| [Member 5] | Integration testing results and remaining work (slides 14–16); operates the slides |

### Demonstration Flow (8 minutes)

| # | Step | What the audience sees |
| --- | --- | --- |
| 1 | Sign in as administrator | Dashboard with live counts: students, teachers, terminals online, attendance rate |
| 2 | Show the class schedule and the terminal | The terminal is bound to Room 101 and claimed; the schedule window is open |
| 3 | Teacher presents fingerprint on the terminal | Session opens — the terminal names the teacher, subject and section. No password, no admin action |
| 4 | Students tap their cards | Rows appear live on the session screen; the pill reads "Live" |
| 5 | Tap the same card again immediately | Refused: "TOO EARLY TO EXIT — 0/20 min". The server, not the device, decides |
| 6 | Tap an unregistered card | Refused: "UNKNOWN CARD", and the attempt is logged |
| 7 | Close the session | Absences resolved automatically; the roster is fully accounted for |
| 8 | Generate a report | A PDF attendance report downloads, produced without any third-party library |

### Required Evidence

☑  Presentation Slides — 17 slides, committed to the repository

☑  Demonstration Script — word-for-word, with the fallback if hardware misbehaves

☑  Prototype Screenshots — 15 captures of the running system

# ACTIVITY 6 · SYSTEM INTEGRATION DOCUMENTATION

## FORM 6 — SYSTEM INTEGRATION REPORT

### Project Information

| Project Title | L-SIAMS — Local IoT-Based Multi-Layer Secured Attendance Monitoring System with RFID and Biometric Authentication |
| --- | --- |
| Date Submitted | August 22, 2026 |
| Version | Alpha (v0.5.0-alpha) |

### Integrated Modules

| Module | Status | Scale |
| --- | --- | --- |
| Database schema, migrations and triggers | Integrated | 60 tables, 13 triggers |
| Core framework and security middleware | Integrated | 13 middleware |
| Authentication, roles and permissions | Integrated | 2 roles |
| Academic structure and scheduling | Integrated | 6 modules |
| Student, RFID card and fingerprint management | Integrated | 3 modules |
| IoT device registry and provisioning | Integrated | 5 terminals |
| Attendance engine and status resolver | Integrated | 7 final statuses |
| Device API | Integrated | 47 API routes |
| Realtime server | Integrated | 3 transports |
| Reporting and export | Integrated | 15 types × 3 formats |
| Web interfaces | Integrated | 56 views, 164 routes |
| Maintenance worker | Integrated | 4 sweeps |

### Integration Summary

The modules built in Weeks 3 and 4 were brought together in dependency order, from the database upward, and the combined system was installed from an empty database to confirm the sequence actually works rather than only appearing to. Nineteen migrations applied cleanly, reference and demonstration data seeded, and the application was then switched to the least-privilege credentials a real deployment uses, so that integration was tested under production conditions rather than as an administrator.

Integration was verified along the full path a real tap travels: an ESP32 terminal authenticates with a per-request HMAC signature, the server decides whether the tap is an arrival or a departure, the attendance engine writes one row under a unique key that makes a double-record impossible, and the event reaches the administrator screens through the realtime server. Every one of those hops was exercised over HTTP against the running system with genuinely signed requests, not simulated.

Roughly 49,000 lines of PHP across 35 services, 25 controllers and 56 views now operate as one system, with no third-party runtime dependencies — the XLSX and PDF writers, the WebSocket server and the autoloader are all part of the repository, because the target school network may have no route to the internet at all.

### Preliminary Testing Summary

Three kinds of checking were done, and all three had to agree before a line in Form 3 was marked Pass.

- The automated concurrency and correctness suite: 44 cases across 11 groups, all passing, run against a real MariaDB server rather than a mock — the guarantees under test belong to the database. The central case fires 50 simultaneous taps of one card and asserts a single row survives.

- The device API driven over HTTP with real HMAC-signed requests: claim, clock sync, heartbeat, status, offline sync, and the attendance start/tap/end path, including the refusals — forged signature, stale timestamp, unknown card, premature exit.

- Every administrator screen and every report fetched from the running server: 20 modules returned HTTP 200 with live data, and all 45 report exports produced valid files.

Measured performance: tap processing p50 6.5 ms, p95 7.7 ms, maximum 18.1 ms, against a budget of 800 ms; 148 taps per second sustained. A busy classroom produces roughly 110 requests a minute.

Seven defects were found and all seven were fixed and re-verified. Three would have been visible during the Week 6 presentation itself — most directly the seeder defect, which meant no teacher could open a session on demonstration data at all.

### Enhancements Planned Before Week 6

| # | Enhancement | Reason |
| --- | --- | --- |
| 1 | Implement the offline replay queue in the shipping terminal sketch | The server side is complete and tested; the terminal still needs it before a power cut can be survived without losing taps |
| 2 | Rehearse the demonstration on the physical ESP32 hardware | Every result in this report was produced against the server; the hardware path needs its own dry run |
| 3 | Generate a TLS certificate for the realtime server | It currently runs plaintext on the bench; attendance events should not cross a school network in the clear |
| 4 | Add a regression test for the fingerprint-to-terminal binding | The seeder defect was invisible to the existing suite; it should not be able to return unnoticed |
| 5 | Re-run the full suite on the presentation machine the day before | Confirms the environment the demonstration will actually run on |

| Prepared by: _______________________________ [Group Leader] Group Leader | Reviewed by: _______________________________ [Project Adviser] Project Adviser |
| --- | --- |

# ACTIVITY 7 · ADVISER VALIDATION

## FORM 7 — ADVISER VALIDATION RECORD

To be completed by the project adviser after the Alpha Version has been demonstrated and the prototype materials presented.

| Evaluation Area | Status | Adviser Notes |
| --- | --- | --- |
| Alpha Version Functionality | Approved / For Revision |  |
| Module Integration | Approved / For Revision |  |
| Prototype Presentation Materials | Approved / For Revision |  |
| Demonstration Flow | Approved / For Revision |  |
| Readiness for Week 6 Presentation | Approved / For Revision |  |

### Adviser Recommendations

### Required Revisions

| Adviser Signature: _______________________________ | Date: _______________________________ |
| --- | --- |

# WEEK 5 SUBMISSION CHECKLIST

| Required Submission | Status |
| --- | --- |
| Form 1 — Module Integration Plan | Complete |
| Form 2 — System Integration Checklist | Complete |
| Form 3 — Preliminary Functionality Test Report | Complete |
| Form 4 — Alpha Version Readiness Checklist | Complete |
| Form 5 — Prototype Presentation Preparation Checklist | Complete |
| Form 6 — System Integration Report | Complete |
| Form 7 — Adviser Validation Record | Awaiting adviser |
| Alpha Version Source Code | Pushed to branch |
| Prototype Presentation Slides | 17 slides |
| Supporting Screenshots and Evidence | 15 screenshots |

### Where each deliverable lives in the repository

| Deliverable | Path |
| --- | --- |
| This report | docs/week5/WEEK-5-REPORT.md |
| Presentation slides | docs/week5/L-SIAMS-Prototype-Presentation.pptx |
| Demonstration script | docs/week5/DEMONSTRATION-SCRIPT.md |
| Test evidence | docs/week5/TEST-EVIDENCE.md |
| Screenshots | docs/week5/screenshots/ |
| Alpha Version source | branch claude/week5-activity-r41f2a |