WEEK 7: SYSTEM ENHANCEMENT AND TESTING

I. INTENDED LEARNING OUTCOME (ILO)

At the end of this laboratory activity, students should be able to:

Enhance the system prototype by implementing stakeholder recommendations, conduct systematic unit and integration testing, identify and resolve software defects, and document testing results and corrective actions to improve system quality and reliability.

III. PERFORMANCE TASK

Based on the recommendations gathered during the Prototype Presentation, your team shall improve the Alpha Version of the system and conduct comprehensive testing activities. The goal is to ensure that the prototype functions correctly, major defects are resolved, and the system is ready for deployment preparation.

The outputs of this activity will serve as evidence that the system has undergone quality assurance and enhancement before agency immersion and deployment.

III. WEEK 7 ACTIVITIES

Activity 1 – Enhancement Planning Review

Activity 2 – Implementation of Stakeholder Recommendations

Activity 3 – Unit Testing

Activity 4 – Integration Testing

Activity 5 – Debugging and Optimization

Activity 6 – Testing Documentation Preparation

Activity 7 – Adviser Validation

ACTIVITY 1

ENHANCEMENT PLANNING REVIEW

Purpose

To review the Enhancement Plan developed during Week 6 and identify enhancement priorities.

Procedure

- Review the approved Enhancement Plan.

- Identify high-priority recommendations.

- Assign enhancement tasks to team members.

- Establish enhancement timelines.

- Complete Form 1.

FORM 1

SYSTEM ENHANCEMENT IMPLEMENTATION PLAN

Directions

List all approved enhancements and assign responsibilities.

| Enhancement Requirement | Priority | Assigned Member | Status |
| --- | --- | --- | --- |
| Persist the offline tap queue across a power loss, or document the residual risk in the user manual and the deployment checklist | High | Naph Yvan P. Villamar | In Progress |
| Expose biometric-override usage on the administrator dashboard so password failover is visible without opening the security log | High | Ched Nikko P. Pangilinan | Completed |
| Complete unit and integration testing across all modules and resolve every defect rated High before User Acceptance Testing | High | Naph Yvan P. Villamar / Ched Nikko P. Pangilinan | Completed |
| Make applied report filters explicit and colour the Status column in previews to match the dashboards | Medium | Ched Nikko P. Pangilinan | Completed |
| Prepare the user manual, installation guide and updated technical documentation for deployment | Medium | Joshkirby Tyler M. Bote | Not Started |
| Verify both classroom terminals under sustained load and confirm LED accept/refuse feedback in the actual rooms | Medium | Naph Yvan P. Villamar | Not Started |
| Incorporate the stakeholder recommendations returned on Form 3 that are not yet listed above |  |  |  |

Expected Completion Date:

Prepared by:

Ched Nikko P. Pangilinan

Project Leader

ACTIVITY 2

IMPLEMENTATION OF STAKEHOLDER RECOMMENDATIONS

Purpose

To improve the prototype based on stakeholder feedback.

Procedure

- Implement approved enhancements.

- Verify system functionality after modification.

- Update repository.

- Record completed improvements.

- Complete Form 2.

FORM 2

ENHANCEMENT IMPLEMENTATION REPORT

Directions

Document all modifications completed.

| Recommendation | Action Taken | Status |
| --- | --- | --- |
| Taps held on a terminal are lost if the classroom loses power before the link returns (40 taps in ESP32 RTC memory, which survives a reset but not a power cut) | Every change to the held-tap queue is now also written to the ESP32 flash memory (NVS) and restored at start-up after a power loss. README and docs/FIRMWARE.md updated. Commit 747be8c. | In Progress |
| Use of the teacher password failover instead of the fingerprint is recorded but not visible at a glance | The Security tile on the administrator dashboard shows the number of fingerprint overrides this week and links to the BIOMETRIC_OVERRIDE_USED events. Needs attention lists them whenever there are any. Commit 1f26712. | Completed |
| The terminal has no display, so a student cannot read why a tap was refused | Onboard LED accept/refuse patterns implemented: 2 blinks accept, 5 blinks refuse, 160 ms. Commits 36a9077 to bbea6cf. | In Progress |
| It was not obvious on the reports screen which filters had actually been applied to a generated report | Filter state made explicit on the administrator and teacher report tabs, and the Status column in previews coloured to match the dashboards. Commits de750e1 and e1193ef. | Completed |
| Operating an internal certificate authority requires certificate renewal and root distribution to terminals | Renewal procedure documented in docs/HTTPS.md. Reissuing the server certificate keeps the existing root, so terminals are not reflashed. | Completed |
| Only two classroom terminals were constructed, which bounds the evaluation to two rooms | No technical action. Recorded as a scope constraint in Chapter I and Chapter III. | Completed |
| Complete unit and integration testing across all modules and resolve every defect rated High before User Acceptance Testing | Unit testing: 30 test cases, 377 automated checks. Integration testing: 23 test cases. 5 defects found and fixed, 3 of them rated High. Commits 414869a and 0ef270c. | Completed |

Evidence Attached

☑ Before-and-After Screenshots

☑ Updated Source Code

☑ Repository Commit Logs

Summary of Improvements

Both High priority enhancements in the Week 6 System Enhancement Plan were implemented. Sessions opened by password instead of fingerprint are now counted on the administrator dashboard and listed under Needs attention. The classroom terminal now keeps held taps in flash memory as well as RTC memory, so a power cut no longer erases them. Unit and integration testing covered every module; the five defects found were fixed and re-tested.

ACTIVITY 3

UNIT TESTING

Purpose

To verify that individual modules perform according to specifications.

Procedure

- Test each major module independently.

- Execute test cases.

- Compare actual results with expected results.

- Record findings.

- Complete Form 3.

FORM 3

UNIT TESTING REPORT

Directions

Test each module individually and record results.

| Module | Test Case | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- |
| Attendance capture (RFID) | UT-01 Two classrooms take attendance at the same time | Both sessions record independently | 3/3 checks passed | Pass |
| Attendance capture (RFID) | UT-02 One card tapped 50 times at once | Exactly one record | 4/4 passed, 1 row written | Pass |
| Attendance capture (RFID) | UT-03 One card tapped on two terminals at once | Only one terminal records it | 4/4 passed | Pass |
| Attendance capture (RFID) | UT-04 Student taps in the wrong section's class | Refused and not recorded | 5/5 passed | Pass |
| Attendance capture (RFID) | UT-05 Time-in and time-out sequence | First tap is time-in, second is time-out, third is refused | 6/6 passed | Pass |
| Attendance capture (RFID) | UT-06 Request retried after a network drop | Recorded exactly once | 2/2 passed | Pass |
| Offline sync | UT-07 Terminal sends taps held while offline | Each held tap recorded once and marked synced offline | 5/5 passed | Pass |
| Status resolution | UT-08 All arrival and departure combinations | All seven final statuses produced correctly | 3/3 passed | Pass |
| Session control | UT-09 Closing a session | Auto time-out, absences written, totals updated | 9/9 passed | Pass |
| Session control | UT-10 Only the scheduled teacher can open the class | Other teachers and wrong times refused | 7/7 passed | Pass |
| Session control | UT-11 Attendance carries into the next subject | Present students carried over, others not | 17/17 passed | Pass |
| Session control | UT-12 Teacher releases a student early | Early release recorded with the reason | 12/12 passed | Pass |
| Session control | UT-13 Class reopened after an early close | Students marked absent can still tap in | 5/5 passed | Pass |
| RFID card management | UT-14 Unknown card tapped | Refused, logged, administrator alerted | 11/11 passed | Pass |
| RFID card management | UT-15 Lost card replaced | New card works and history is kept | 12/12 passed | Pass |
| Reports | UT-16 Every report filter is applied | Rows match the chosen filters | 12/12 passed | Pass |
| Student import | UT-17 Import keeps every filled cell | No data dropped | 9/9 passed | Pass |
| Student import | UT-18 Excel (.xlsx) read and write | Workbooks read and written correctly | 30/30 passed | Pass |
| Device provisioning | UT-19 Issuing terminal credentials | All or nothing, no half-issued key | 13/13 passed | Pass |
| Authentication | UT-20 Five wrong passwords | Account locked for 15 minutes, then unlocks | 14/14 passed | Pass |
| Fingerprint sync | UT-21 Terminal receives the fingerprints it should hold | Correct templates queued for each terminal | 22/22 passed | Pass |
| Fingerprint sync | UT-22 Sensor returns templates, drifted sensor refilled, refused write retried | No teacher asked to enrol again | 41/41 passed | Pass |
| Fingerprint sync | UT-23 Synced template not flagged as intruder, refusal names both teachers | Correct and specific messages | 14/14 passed | Pass |
| Academic setup | UT-24 Archive and restore of sections, departments, subjects and classrooms, subject code rename | Reversible, blocked while in use | 49/49 passed | Pass |
| Installation checks | UT-25 Misconfigured installation and silent card reader | Specific cause reported | 18/18 passed | Pass |
| Realtime updates | UT-26 Event order and replay after reconnect | No event lost or duplicated | 4/4 passed | Pass |
| Performance | UT-27 Throughput and latency | 95% of taps processed under 800 ms | 112 taps per second, 95% under 11.2 ms | Pass |
| Security (TLS/HTTPS) | UT-28 Certificates, chain and key storage | Valid chain, keys outside the web root | 40/40 passed | Pass |
| Firmware (ESP32) | UT-29 Sketch type check | No errors or warnings | 0 errors, 0 warnings | Pass |
| Dashboard | UT-30 Sessions opened by password are counted | Counted for today and the week and listed under Needs attention | 3/3 passed | Pass |

Unit Testing Summary

| Item | Result |
| --- | --- |
| Total Test Cases Executed | 30 |
| Passed | 30 |
| Failed | 0 |

Tester: Naph Yvan P. Villamar, Ched Nikko P. Pangilinan

Date: September 28, 2026

ACTIVITY 4

INTEGRATION TESTING

Purpose

To verify that integrated modules interact correctly.

Procedure

- Execute end-to-end transactions.

- Verify system workflows.

- Test database interactions.

- Record results.

- Complete Form 4.

FORM 4

INTEGRATION TESTING REPORT

Directions

Evaluate integrated functionalities.

| Integrated Components | Expected Result | Actual Result | Status |
| --- | --- | --- | --- |
| UI ↔ Authentication | Valid login opens the dashboard, wrong password is refused with a message, pages require sign-in, teachers are blocked from administrator pages | IT-01 Landed on /admin ("Dashboard · L-SIAMS") IT-02 Stayed on /login; message: "Invalid username or password." IT-03 Redirected to /login IT-04 HTTP 403 at /admin/users | Pass |
| Authentication ↔ Database | Sign-in is recorded, 5 wrong passwords lock the account for 15 minutes, sign-out ends the session | IT-05 login_history +1; 1 active session(s) IT-06 locked_until = now + 14 min; correct password refused IT-07 terminated (logout); /teacher now, /login | Pass |
| UI ↔ Database | Add Student form saves the record, dashboard figures equal database counts | IT-08 Saved: 710 ¦ Integration Tester ¦ section 2 IT-09 Students UI 147 / DB 147; Teachers UI 7 / DB 7 | Pass |
| Reports ↔ Database | Report rows equal stored records, PDF and Excel export, saved report recorded | IT-10 Report 32 rows; database 32 records IT-11 PDF 32 KB (%PDF), XLSX 5 KB (zip), generated_reports +1 | Pass |
| Terminal ↔ Server | Unsigned, tampered and replayed terminal requests are refused | IT-12 HTTP 401 DEVICE_UNKNOWN IT-13 HTTP 401 SIGNATURE_INVALID IT-20 first HTTP 200; replay HTTP 409 REPLAY_DETECTED | Pass |
| Terminal ↔ Database | Heartbeat stored, tap refused before the session opens, fingerprint opens the class, tap recorded once, wrong section refused, reopened class admits an absent student | IT-14 HTTP 200; heartbeat rows +1; last heartbeat 0s ago IT-15 HTTP 409 SESSION_NOT_OPEN IT-16 HTTP 201 SESSION_OPENED; ATT-2026-000101 ¦ status open ¦ roster 32 IT-17 HTTP 201: "Time in recorded for Ocampo, Pedro."; DB time_in 13:13:43 ¦ late IT-18 HTTP 201 TIME_IN_RECORDED; rows for student = 1 IT-19 HTTP 403 SECTION_MISMATCH; rows written 0 IT-22 close HTTP 200, student Absent; reopen HTTP 201 SESSION_OPENED; tap HTTP 201, Late at 13:13:45 | Pass |
| Terminal ↔ Teacher Dashboard | Tapped student appears on the teacher dashboard with the open session | IT-21 "Session open" shown: true; Ocampo listed: true | Pass |
| Password Failover ↔ Administrator Dashboard | Session opened by password is counted on the administrator dashboard and listed under Needs attention | IT-23 HTTP 200; opened_method=password; tile shows 1 override(s); Needs-attention entry: true | Pass |

Integration Testing Summary

| Item | Result |
| --- | --- |
| Total Test Cases | 23 |
| Passed | 23 |
| Failed | 0 |

Issues Encountered

1. A class closed early and reopened by the teacher's fingerprint refused the students who had been marked absent at close. Logged as BUG-001, fixed and re-tested.

2. On the demonstration data every teacher fingerprint scan was refused as FINGERPRINT_UNKNOWN because no terminal was recorded as holding the fingerprints. Logged as BUG-002, fixed and re-tested.

3. Running the automated test suite changed real records: a teacher's fingerprint, the students and schedules of a section, and leftover test rows. Logged as BUG-003, BUG-004 and BUG-005, fixed and re-tested.

ACTIVITY 5

DEBUGGING AND OPTIMIZATION

Purpose

To identify, correct, and document software defects.

Procedure

- Review failed test cases.

- Identify root causes.

- Correct identified defects.

- Re-test affected functionalities.

- Complete Form 5.

FORM 5

BUG RESOLUTION REPORT

Directions

Document all identified defects and corrective actions.

| Bug ID | Description | Severity | Corrective Action | Status |
| --- | --- | --- | --- | --- |
| BUG-001 | After a teacher closed a class early and reopened it by fingerprint, students marked Absent at close were refused with "Attendance already recorded for this session". | High | An Absent record with no time-in is now filled in as the student's arrival when they tap. Excused records are left unchanged. Regression test added. Commit 414869a. | Resolved |
| BUG-002 | On the demonstration data no teacher could open a class by fingerprint; every scan returned FINGERPRINT_UNKNOWN. | Medium | The demonstration data now records each teacher's fingerprint on every terminal. Commit 0ef270c. | Resolved |
| BUG-003 | The automated test suite deleted a real teacher's fingerprint enrolment and replaced it with a test one. | High | The test now creates its own temporary teacher. Commit 414869a. | Resolved |
| BUG-004 | The automated test suite deactivated the 32 students of a real section, disabled the section and archived 8 of its schedules. | High | The test now uses its own test section and department. Commit 414869a. | Resolved |
| BUG-005 | The automated test suite left 14 orphan fingerprint slot records and a renamed test subject behind. | Low | Clean-up now removes the test fingerprint slots and keeps the test prefix on the renamed subject. Commit 414869a. | Resolved |
| BUG-006 | The session panel replayed an old refusal message when the page loaded. | Medium | Old refusal no longer replayed on page load. Commit 914c974. | Resolved |
| BUG-007 | The card reader stopped reading after a fingerprint scan until the terminal was reset. | High | Firmware recovers the card reader after each fingerprint scan. Commit e2ba2cc. | Resolved |
| BUG-008 | The realtime server stopped on a failed database read, so dashboards stopped updating. | High | The realtime server keeps running through a failed read. Commit 4d639f1. | Resolved |
| BUG-009 | Browsers never reached Live when the realtime server used TLS. | Medium | TLS is negotiated inside the realtime event loop. Commit 71b2317. | Resolved |
| BUG-010 | The sign-in page shows a broken logo image because public/assets/img/lsiams-logo.png is not in the repository. | Low | Add the official logo file to public/assets/img/. | Pending |

Optimization Activities

| Optimization Implemented | Purpose |
| --- | --- |
| Automated test suite limited to its own test records | Tests can be run again on a copy of real data without changing any record |
| End-to-end integration tests that sign every terminal request the same way as the ESP32 | Repeatable check of the teacher scan, student tap, dashboard and report path after every change |
| Realtime server kept running through database errors and over TLS | Dashboards stay live |
| Card reader recovery without a reset | Terminal keeps working for a whole class without a manual restart |
| Tap processing measured under load | 112 taps per second sustained, 95% of taps processed within 11.2 ms |

Re-Testing Results

☑ All Critical Bugs Resolved

☑ Major Functionalities Verified

☑ System Stability Improved

ACTIVITY 6

TESTING DOCUMENTATION PREPARATION

Purpose

To consolidate all testing evidence and prepare formal testing documentation.

Procedure

- Compile unit testing reports.

- Compile integration testing reports.

- Compile bug reports.

- Organize supporting screenshots.

- Complete Form 6.

FORM 6

TESTING DOCUMENTATION CHECKLIST

Directions

Verify all required testing documents are included.

| Document | Included |
| --- | --- |
| Unit Testing Report | ☑ |
| Integration Testing Report | ☑ |
| Bug Resolution Report | ☑ |
| Screenshots of Testing Activities | ☑ |
| Test Cases Executed | ☑ |
| Repository Update Evidence | ☑ |

Repository Information

Repository URL: https://github.com/Chedisss/L-SIAMS

Latest Commit ID: 747be8c

ACTIVITY 7

ADVISER VALIDATION

Purpose

To validate enhancement activities and testing results.

Procedure

- Demonstrate enhanced prototype.

- Present testing documentation.

- Present bug resolution report.

- Obtain adviser recommendations.

- Complete Form 7.

FORM 7

ADVISER VALIDATION RECORD

Evaluation Areas

| Area | Status |
| --- | --- |
| Enhancement Implementation | Approved/For Revision |
| Unit Testing Documentation | Approved/For Revision |
| Integration Testing Documentation | Approved/For Revision |
| Bug Resolution Report | Approved/For Revision |
| Enhanced Prototype | Approved/For Revision |

Adviser Recommendations

Required Revisions

Adviser Signature:

Date:

V. REQUIRED WEEK 7 SUBMISSION

- Form 1 – System Enhancement Implementation Plan

- Form 2 – Enhancement Implementation Report

- Form 3 – Unit Testing Report

- Form 4 – Integration Testing Report

- Form 5 – Bug Resolution Report

- Form 6 – Testing Documentation Checklist

- Form 7 – Adviser Validation Record

- Updated Source Code Repository

- Supporting Screenshots and Test Evidence

VI. WEEK 7 DELIVERABLES

✓ Enhanced Prototype

✓ Testing Documentation

✓ Bug Resolution Report

✓ Updated Source Code Repository

✓ Adviser-Validated System Improvements

VII. PERFORMANCE RUBRIC

| Criteria | Weight |
| --- | --- |
| Implementation of Stakeholder Recommendations | 25% |
| Quality of Unit Testing | 20% |
| Quality of Integration Testing | 20% |
| Bug Resolution and Optimization | 20% |
| Testing Documentation | 10% |
| Repository Updates | 5% |
| Total | 100% |

Note:

These outputs provide evidence that the system has undergone systematic quality assurance and refinement and is ready for Week 8 User Acceptance Testing (UAT) Preparation and Deployment Planning.

SUPPORTING SCREENSHOTS AND TEST EVIDENCE

Figure 1. Unit testing, final run of all automated test suites

Figure 2. BUG-001 regression test before and after the fix

Figure 3. BUG-003, BUG-004 and BUG-005: real records before and after a full test suite run

Figure 4. Integration testing, final run

Figure 5. Repository commit log

Figure 6. Fingerprint overrides on the administrator dashboard, before and after

Figure 7. IT-01 Administrator signs in

Figure 8. IT-02 Wrong password refused

Figure 9. IT-04 Teacher account refused on an administrator page

Figure 10. IT-06 Account locked after five wrong passwords

Figure 11. IT-08 Add Student form

Figure 12. IT-08 Student saved

Figure 13. IT-21 RFID tap shown on the teacher dashboard